Student Record and

Academic Management Platform

Unit 2 - Agile Product Planning

and Scrum Implementation

Business Problem & Product Vision

Business Problem

Educational institutions often rely on fragmented and manual processes for student records, course registration, attendance, examination marks, and academic reporting. These processes cause delays, data-entry errors, limited transparency, and increased administrative workload.

Key Challenges

* Paper-based attendance and student records

* Manual marks and GPA/CGPA calculations

* Delayed result publication

* Siloed academic information

* Difficulty generating reports and transcripts

* Lack of real-time academic visibility

Product Vision

“To deliver a unified, enterprise-grade Student Record and Academic Management Platform that eliminates manual administrative overhead, accelerates result publishing, and empowers academic communities with seamless, secure access to real-time educational metrics.”

Agile Objective

Develop and deliver the platform incrementally through short Sprints, continuously incorporating stakeholder feedback and prioritizing high-value MVP features.

Stakeholders, Personas & Agile Goals

Key Stakeholders

Students: Access courses, attendance, results and academic information.

Faculty Members: Manage attendance and assessment marks.

Academic Administrators:Manage student and academic records.

Examination Cell: Process marks, results and transcripts.

Department Heads: Monitor academic activities and performance.

IT/Database Teams: Maintain security, availability and data integrity.

Key User Personas

Priya – Student: Wants real-time attendance and result visibility.

Prof. Sharma – Faculty: Wants quick attendance recording and easy marks entry.

Dr. Kapoor – Exam Cell Admin: Wants secure result processing and automated transcript generation.

Agile Goals

* Deliver high-value features incrementally.

* Improve academic data accuracy.

* Reduce administrative processing time.

* Provide continuous stakeholder feedback.

* Deliver a functional MVP within planned Sprints.

 Scrum Team & Roles

Product Owner

* Defines and prioritizes product requirements.

* Maintains the Product Backlog.

* Represents stakeholder interests.

* Defines product priorities.

* Accepts completed User Stories.

Scrum Master

* Facilitates Scrum ceremonies.

* Removes project impediments.

* Ensures Scrum practices are followed.

* Supports communication and collaboration.

* Helps the team improve continuously.

Development Team

* Designs the application architecture.

* Develops frontend and backend functionality.

* Designs and manages the database.

* Performs testing and debugging.

* Prepares technical documentation.

Integrates and demonstrates completed features.

### Team Structure

Product Owner → Scrum Master → Cross-functional Development Team

 Product Epics

The platform is divided into seven major functional Epics.

Product Epics

The platform is divided into seven major functional Epics.

| Epic | Purpose |
| --- | --- |
| Epic 1 – Authentication & Security | Secure login, logout, password management and RBAC |
| Epic 2 – Student Management | Registration, profiles, search and student records |
| Epic 3 – Course & Enrollment | Course creation, management and student registration |
| Epic 4 – Attendance Management | Digital attendance recording and percentage tracking |
| Epic 5 – Marks & Academic Performance | Marks, grades, SGPA/CGPA and results |
| Epic 6 – Notifications | Attendance, examination and result notifications |
| Epic 7 – Reporting | Student, attendance, performance and transcript reports |

MVP Focus

Authentication, Student Management, Course Registration, Attendance, Marks/Results and Academic Reports are prioritized for the MVP.

MVP Focus

Authentication, Student Management, Course Registration, Attendance, Marks/Results and Academic Reports are prioritized for the MVP.

# User Stories

User Stories are written using the Agile format:

As a [user], I want [function], so that [benefit].

# Key User Stories

US-01 – Login

As a user, I want to log in securely so that I can access authorized system features.

US-02 – Student Registration

As an administrator, I want to register students so that their academic records can be maintained.

US-03 – Course Registration

As a student, I want to register for available courses so that my semester enrollment is recorded.

US-04 – Attendance

As a faculty member, I want to record student attendance so that attendance records remain accurate and updated.

US-05 – View Attendance

As a student, I want to view my attendance percentage so that I can monitor my academic eligibility.

US-06 – Marks Entry

As a faculty member, I want to enter student marks so that assessment results are recorded.

US-07 – Grade Calculation

As the Examination Cell, I want grades and SGPA to be calculated automatically so that results are accurate.

US-08 – Reports

As an administrator, I want to generate academic reports so that institutional information can be reviewed efficiently.

# Acceptance Criteria

Acceptance Criteria define the measurable conditions that must be satisfied before a User Story is considered complete.

Example: Student Login

* Login page loads successfully.

* Registered users can enter their credentials.

* Valid credentials authenticate successfully.

* Invalid credentials display an appropriate error message.

* Users are redirected to the correct dashboard.

* Unauthorized users cannot access restricted features.

User sessions are securely managed.

Example: Attendance

* Faculty can select a course.

* Faculty can select the lecture date.

* Enrolled students are displayed.

* Faculty can mark students as Present or Absent.

* Attendance is saved successfully.

* Duplicate attendance is prevented.

* Attendance percentage is calculated automatically.

* Low-attendance students can be identified.

Definition of Done

A User Story is considered Done when development, testing, validation, integration and required documentation are completed and the Product Owner accepts the functionality.

# Product Backlog & Story Point Estimation

The Product Backlog contains prioritized User Stories based on business value, user importance, technical dependencies, complexity and MVP requirements.

| Priority | User Story | Story Points |
| --- | --- | --- |
| High | Secure Login | 3 |
| High | Role-Based Access Control | 5 |
| High | Student Registration | 5 |
| High | Student Profile Management | 3 |
| High | Course Registration | 5 |
| High | Record Attendance | 5 |
| High | View Attendance | 3 |
| High | Enter Marks | 5 |
| High | Grade & SGPA Calculation | 8 |
| High | View Results | 3 |
| Medium | Attendance Reports | 5 |
| Medium | Attendance Alerts | 5 |
| Medium | Result Sheet Generation | 5 |
| Medium | Student Reports | 5 |
| Medium | Transcript Generation | 8 |

Story Point Scale

1 – Very Easy | 2 – Easy | 3 – Moderate | 5 – Difficult | 8 – Very Difficult | 13 – Highly Complex

Story points represent relative complexity, effort, risk and uncertainty.

Sprint Planning

The MVP is divided into four major Sprints based on the Unit 1 roadmap.

Sprint 1 – Foundation & Authentication

Goal:Establish the secure application foundation.

* Repository and project setup

* User Login

* Logout

* RBAC

* Basic dashboard

* Session management

Deliverable: Working authentication and role-based access.

Sprint 2 – Student & Course Management

Goal: Digitize student records and course registration.

* Student registration

* Student profile

* Student search/update

* Course creation

* Course management

* Course registration

Deliverable: Student and Course Management modules.

Sprint 3 – Attendance Management

Goal: Implement digital attendance tracking.

* Course selection

* Lecture date selection

* Attendance entry

* Attendance percentage

* Low-attendance detection

Attendance reports

Deliverable: Working digital attendance module.

Sprint 4 – Marks, Results & Reporting

Goal: Complete the core academic MVP.

* Marks entry

* Grade calculation

* SGPA/CGPA calculation

* Result generation

* Academic reports

* Transcript generation

Deliverable: Integrated MVP release.

Scrum Board & Scrum Ceremonies

Scrum Board

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Transcript | Course Registration | Attendance API | Login | Project Setup |
| Notifications | Marks Entry | Student Search | RBAC | Login UI |
| Advanced Reports | SGPA Calculation |  | Student Module | Database Setup |

Tasks move across the board as development progresses.

Scrum Ceremonies

Sprint Planning

Select User Stories, estimate effort and define the Sprint Goal.

Daily Scrum

Each member discusses:

* What was completed?

* What will be done next?

* What blockers exist?

Sprint Review

Demonstrate the completed Increment and collect stakeholder feedback.

Sprint Retrospective

Discuss what went well, what did not go well and what should be improved.

 Agile Framework Comparison

| Framework | Key Characteristic | Suitability |
| --- | --- | --- |
| Scrum | Sprint-based iterative development | High |
| Kanban | Continuous workflow management | Medium |
| XP | Engineering practices and frequent releases | High as a supporting practice |
| Lean | Waste reduction and efficiency | Medium |
| LeSS | Scaling Scrum across teams | Low for current project |
| SAFe | Enterprise-level Agile scaling | Low for current project |
| Scrum@Scale | Coordination of multiple Scrum teams | Low for current project |

Recommended Framework: Scrum

Scrum is the most suitable framework because:

* The project has clearly defined functional modules.

* Features can be developed incrementally.

* The MVP can be divided into Sprints.

* Stakeholder feedback can be collected regularly.

* Product Backlog prioritization supports business value.

* Sprint Reviews and Retrospectives support continuous improvement.

Supporting Practice: XP practices such as automated testing, code reviews and continuous integration can be used alongside Scrum.